## Slide 1: AJD Activity
Current Actions
Current Actions (as of 20 Oct 17)
Anticipated Actions - 2018
5-8 Study Drafts (AJP-3.12, AJP-3.20, AJP-3.13, AJP-3.3, AJP-3.10.1, AJP-3.3.1, AJP-3.3.2, AJP-3.5)
3 Ratification Drafts (AJP-3.21, AJP-3.19, AJP-3.8)
~3 RFF (AJP-6, AJP-3.1, AJP-3.10)
JSAP # | Subject | Suspense
J-7A 00484-18 | Allied Joint Publication (AJP) 3.9, AJD for Joint Targeting (RFF/AO) | 5/23/2018
J-7A 00523-18 | Allied Joint Publication (AJP) 2, AJD for Joint Intelligence (SD/AO) | 7/27/2018
J-7A 00521-18 | Allied Joint Publication (AJP) 3, AJD for Conducting Joint Ops (RD/O6) | 8/6/2018
J-7A 00522-18 | Allied Joint Publication (AJP) 2.8, AJD for MASINT (RD/O6) | 8/13/2018
J-7A 00xxx-18 | Allied Joint Publication (AJP) 3.7, AJD for Personnel Recovery (RFF/AO) | 9/30/2018

## Slide 2: AJD Activity
~15 Projected Revisions - 2019
Allied Joint Publication | Current Edition Promulgated | Custodian | IMS Sponsor | RFF Release | Data Fusion | DF Summary Report | Doctrine Task Issued | Doctrine Development Status | Target Date for Promulgation | Doctrine Validation
AJP-2.1 Intelligence Procedures | AJP-2.1(B) 2016 | GBR | (JISD) | 2018Q4 | (2019Q1) | (2019Q1) | (2019Q2) |  | 2021 | (2023)
AJP-2.4 Signals Intelligence | AJP-2.4(A) 2016 | NLD | (JISD) | 2019Q1 | (2019Q2) | (2019Q2) | (2019Q3) |  | 2021 | (2023)
AJP-2.7 Joint ISR | AJP-2.7(A) 2016 | USA | (JISD) | 2019Q1 | (2019Q2) | (2019Q2) | (2019Q3) |  | 2021 | (2023)
AJP-3.1 Maritime Operations | AJP-3.1(A) 2016 | USA | (O&P) | 2018Q4 | (2019Q1) (USA) | (2019Q1) | (2019Q2) |  | 2021 | (2023)
AJP-3.2 Land Operations | AJP-3.2(A) 2016 | GBR | (LAND COM) | 2018Q3 | (2019Q1) (GBR) | (2019Q2) | (2019Q2) |  | 2021 | (2023)
AJP-3.4.4 Counter Insurgency | AJP-3.4.4(A) 2016 | NLD | (O&P) | 2019Q1 | (2019Q2) (NLD) | (2019Q2) | (2019Q3) |  | 2021 | (2023)
AJP-3.7 Recovery of Personnel in a Hostile Environment | AJP-3.7(A) 2016 | FRA | (O&P) | 2018Q3 | (2018Q4) (POL) | (2018Q4) | (2019Q1) |  | 2021 | (2023)
AJP-3.9 Joint Targeting | AJP-3.9(A) 2016 | CAN | (O&P) | Feb 2018 | 2018Q2 (POL) | (2018Q4) | (2019Q1) | RFF promulgated (responses due by 23 May 18) | 2021 | (2023)
AJP-3.10 Information Operations | AJP-3.10(A) 2015 | GBR | (O&P) | 2018Q3 | (2019Q1) (FRA) | (2019Q2) | (2019Q4) | RFF in development | 2021 | (2023)

## Slide 3: AJD Activity
Projected Revisions - 2019
Allied Joint Publication | Current Edition Promulgated | Custodian | IMS Sponsor | RFF Release | Data Fusion | DF Summary Report | Doctrine Task Issued | Doctrine Development Status | Target Date for Promulgation | Doctrine Validation
AJP-3.11 METOC Support | AJP-3.11(A) 2016 | ACT | (O&P) | 2019Q2 | (2019Q3) | (2019Q3) | (2019Q4) |  | 2021 | (2023)
AJP-3.16 Security Force Assistance | AJP-3.16(A) 2016 | ITA | (P&C) | 2018Q4 | (2019Q1) | (2019Q1) | (2019Q2) |  | 2021 | (2023)
AJP-3.17 Geospatial Support | AJP-3.17(A) 2016 | DEU | (INT) | 2019Q1 | (2019Q2) | (2019Q2) | (2019Q3) |  | 2021 | (2023)
AJP-3.22 Stability Policing | AJP-3.22(A) 2016 | ITA | (P&C) | 2019Q2 | (2019Q3) | (2019Q3) | (2019Q4) |  | 2021 | (2023)
AJP-X1 Strategic Communication | New | TBD | TBD | Feb 2018 | May 2018 | (2018Q4) | (2019Q1) | DFW planned (end May 2018) STRATCOM CoE hosting with GBR analysis support | TBD | 
AJP-X2 WMD Disablement | New | TBD | TBD | Jan 2018 | (2018Q3) | (2018Q3) | (2019Q1) | DFW planned (Sep 2018) DEU hosting with JCBRN analysis support | TBD | 

## Slide 4: AJD Update
In the portfolio
Emerging guidance from doctrine – 37th AJOD WG
Retain 9 Intel AJPs
Focus resources and effort in line with Alliance priorities
Cyber (AJP-3.20)
Joint Air Power (AJP-3.3 series),
Information (AJP-3.10 series Psyop, Opsec/Decep, plus Strategic Communication)
Cyberspace Operations -> AJP-3.20 study draft 3 in development)
AJP-3 in ratification -> Includes Information as a new joint function
New AJP proposals for Strategic Communications, WMD, IAMD (likely)
Review Peace Support portfolio -> Projecting Stability
Emerging concept – some doctrine
Includes Peace Support, Stability Policing, HA, SFA, S&R, others?
AJP revisions to emphasize A2/AD (emerging concept), Protection of Civ, Strategic Communication, and Building Integrity (basic principles that support and promote integrity, transparency, governance, anti-corruption, rule of law and accountability in accordance with international norms and practices)

## Slide 5
Questions Mr. Peter L. Croteau Joint Doctrine Division Joint Staff J-7 703-692-7264 peter.l.croteau.civ@mail.mil